FoamScript

Executive Summary

Version 0.1.0 | February 25, 2026
Initial Working Implementation

# Table of Contents

1. What We Built

2. End-User Benefits

3. Future Roadmap

4. How AI Was Used to Build This Project

5. Lessons Learned

6. AI Efficiency Analysis

7. Project Metrics Summary

8. Development Cost Analysis

# 1. What We Built

FoamScript is a cross-platform .NET 10 command-line tool that automates Computational Fluid Dynamics (CFD) simulation workflows using OpenFOAM v2512. It transforms what is traditionally a manual, error-prone, multi-step engineering process into a single-command pipeline.

## The Problem

Running a CFD simulation with OpenFOAM requires an engineer to:

Convert CAD geometry (STEP files) to surface meshes (STL)

Define a computational domain (wind tunnel boundaries)

Generate dozens of configuration files (dictionaries) with precise syntax

Execute a multi-stage meshing pipeline (blockMesh, surfaceFeatureExtract, snappyHexMesh)

Configure parallel decomposition for multi-core runs

Launch and monitor a solver (simpleFoam, pimpleFoam, etc.)

Post-process force coefficients from raw output files

Repeat for every angle-of-attack in a parametric study

Each step involves hand-editing OpenFOAM dictionary files, running shell commands in the correct sequence, and debugging cryptic error messages. A single typo in a configuration file can cause silent failures or hours of wasted compute time.

## The Solution

FoamScript collapses this entire workflow into four commands:

foamscript new-study --model-source disc.step --angles 0,5,10 --velocity 30 --rpm 5000
foamscript mesh -d ./DiscStudy
foamscript solve -d ./DiscStudy
foamscript results -d ./DiscStudy

Key capabilities:

| Feature | Description |
| --- | --- |
| STEP-to-STL Conversion | Automated CAD conversion via gmsh with unit detection and scaling |
| Domain Generation | Auto-sized wind tunnel from geometry bounding box (10x/5x/5x extents) |
| Template System | Scriban-powered OpenFOAM dictionary generation from parameterized templates |
| Parallel Meshing | blockMesh > surfaceFeatureExtract > decomposePar > snappyHexMesh (MPI) > reconstruct |
| Template-Aware Solving | Auto-detects solver (simpleFoam/pimpleFoam) from controlDict |
| Parametric Studies | Generate and process multiple angle-of-attack cases automatically |
| Auto-Detection | Single -d flag intelligently detects case vs. study directories |
| Results Extraction | Force coefficients (Cd, Cl, CmPitch, Cl/Cd ratio) in table, CSV, or JSON |
| Environment Validation | Pre-flight checks for OpenFOAM, gmsh, and system dependencies |

## Validation Status

The full pipeline (new-study → mesh → solve → results) has been end-to-end validated on Linux (Ubuntu + OpenFOAM v2512) with a rotating disc geometry (simpleFoam + MRF, 249K cells, 1000 iterations). The pipeline executes correctly and produces converged solutions.

Force coefficient calibration is in progress. Initial results showed sign and magnitude discrepancies compared to reference data from the same geometry simulated in SimFlow.

| Issue | Status | Fix Applied |
| --- | --- | --- |
| liftDir / pitchAxis axes swapped | Resolved | liftDir=(0 0 1), pitchAxis=(0 1 0) |
| AoA velocity in wrong plane (X-Y not X-Z) | Resolved | Velocity now decomposes to (Ux, 0, Uz) |
| Force coefficient signs inverted | Under investigation | Comparing against SimFlow reference |
| Force coefficient magnitudes differ | Under investigation | Likely Aref, rho, or patch normals |

SimFlow reference data (same geometry, incompressible steady-state MRF):

| AoA | Cd | Cl | Cm | L/D |
| --- | --- | --- | --- | --- |
| -4° | 0.074 | 0.253 | -0.045 | 3.42 |
| 0° | 0.073 | 0.220 | -0.053 | 3.00 |
| 4° | 0.072 | 0.186 | -0.059 | 2.58 |

# 2. End-User Benefits

## For CFD Engineers

Time savings: A workflow that takes 2-4 hours manually runs in under 30 minutes end-to-end

Error reduction: Parameterized templates eliminate hand-editing of OpenFOAM dictionaries

Reproducibility: Every study is version-controlled and parameter-tracked

Accessibility: Engineers unfamiliar with OpenFOAM internals can run simulations

## For Product Development Teams

Parametric sweeps: Test dozens of design variants with a single command

Structured output: JSON/CSV export for integration with design databases

Consistency: Same mesh settings, solver parameters, and quality checks every run

Parallel execution: Multi-core meshing and solving out of the box

## For Organizations

Reduced training: New engineers productive in hours, not weeks

Standardized workflows: Enforced best practices via curated templates

Audit trail: Git-trackable study configurations and results

Cost efficiency: Maximize utilization of OpenFOAM (free) vs. commercial CFD licenses

# 3. Future Roadmap

## Near-Term (Priority Templates)

| # | Template | Application | Status |
| --- | --- | --- | --- |
| 1 | external_airfoil_static_steady | 2D airfoil, steady-state, incompressible | Open (#1) |
| 2 | external_airfoil_static_transient | 2D airfoil, transient, incompressible | Open (#2) |
| 3 | turbomachinery_propeller_rotating-mrf_steady | Propeller, MRF, steady | Open (#3) |
| 4 | turbomachinery_propeller_rotating-ami_transient | Propeller, AMI, transient | Open (#4) |
| 5 | external_airfoil_compressible_transonic | Transonic airfoil, compressible | Open (#5) |

## Medium-Term Enhancements

Web dashboard for monitoring running simulations and viewing results

Mesh refinement automation based on solution convergence

Cloud execution (AWS/Azure HPC clusters) for large-scale studies

Result visualization integration (ParaView scripting)

Multi-objective optimization loops (geometry > mesh > solve > evaluate > iterate)

## Long-Term Vision

Template marketplace for community-contributed simulation setups

ML-assisted meshing — predict optimal mesh parameters from geometry

Real-time collaboration on parametric studies

Integration with CAD tools (SolidWorks, Fusion 360 plugins)

# 4. How AI Was Used to Build This Project

## Development Model

FoamScript was built using Claude Code (Anthropic's AI coding agent) as the primary development tool, with a human engineer providing architectural direction, domain expertise, and validation. The human acted as product owner, architect, and QA lead; Claude acted as the implementation engine.

## Key Statistics

| Metric | Value |
| --- | --- |
| Development Period | 10 days (Feb 15-25, 2026) |
| Total Commits | 78 |
| AI Co-Authored | 64 / 78 (82.1%) |
| Total C# Lines | 7,937 |
| Production Code | 4,479 lines (44 files) |
| Test Code | 3,458 lines (10 files) |
| Test/Production Ratio | 77.2% |
| Passing Tests | 142 |
| Template Files | 41 |
| Net Lines Added | 13,194 |
| GitHub Issues | 16 (10 closed, 6 open) |

## AI Contribution by Model

| Model | Commits | Share |
| --- | --- | --- |
| Claude Sonnet 4.5 | 32 | 50.0% |
| Claude Opus 4.6 | 21 | 32.8% |
| Claude Sonnet 4.6 | 11 | 17.2% |
| Total AI | 64 | 82.1% |
| Human-only | 14 | 17.9% |

## Development Timeline

| Date | Commits | Milestone |
| --- | --- | --- |
| Feb 15 (Sat) | 4 | Project scaffolding, logging, CLI setup |
| Feb 16 (Sun) | 30 | Core services: STL, domain, mesh, templates |
| Feb 17 (Mon) | 18 | Solver, results, study pipeline, tests |
| Feb 18 (Tue) | 3 | Linux E2E validation, mesh fixes |
| Feb 19-22 | 0 | (No development) |
| Feb 23 (Sun) | 5 | SSH config, remote testing |
| Feb 24 (Mon) | 15 | Refactoring, AMI debugging, MRF migration |
| Feb 25 (Tue) | 3 | CLI unification, axis fix, validation |

## Code Distribution

Production Code by Component (4,479 lines):

| Component | Lines | Share |
| --- | --- | --- |
| MeshService | 451 | 10.1% |
| DomainService | 354 | 7.9% |
| SolverService | 354 | 7.9% |
| StlConversionService | 340 | 7.6% |
| CaseService | 328 | 7.3% |
| NewStudyHandler | 257 | 5.7% |
| EnvironmentService | 234 | 5.2% |
| MeshHandler | 159 | 3.6% |
| ResultsService | 145 | 3.2% |
| SolveHandler | 132 | 2.9% |
| Other (25 files) | 1,725 | 38.5% |

Test Code by Component (3,458 lines):

| Component | Lines | Share |
| --- | --- | --- |
| MeshServiceTests | 704 | 20.4% |
| GeometryServiceTests | 486 | 14.1% |
| CaseServiceTests | 449 | 13.0% |
| SolverServiceTests | 434 | 12.6% |
| EnvironmentServiceTests | 361 | 10.4% |
| ResultsServiceTests | 248 | 7.2% |
| TemplateServiceTests | 243 | 7.0% |
| NewStudyHandlerTests | 241 | 7.0% |
| StlScalingIntegTests | 223 | 6.4% |
| CaseDiscoveryTests | 69 | 2.0% |

# 5. Lessons Learned

## 5.1 What Worked Well

1. Conversational architecture reviews produced better designs

The human engineer described the desired end-state ("I want to run foamscript mesh -d ./study and have it figure out if it's a case or study"), and Claude proposed implementation patterns (auto-detection, handler merging). This dialogue was faster than writing detailed specs.

2. Test-driven development was natural with AI

Claude consistently generated tests alongside implementation code, maintaining a 77% test-to-production ratio. The tests caught real bugs: the SolverService mock updates revealed that DetectSolver() defaults mattered.

3. AI excelled at boilerplate-heavy code

OpenFOAM dictionary templates, CLI model classes, DI registration, and xUnit test scaffolding — code that is tedious but straightforward — was generated quickly and correctly.

4. Iterative debugging cycles were fast

When AMI (Arbitrary Mesh Interface) simulations failed, Claude could rapidly iterate through solver parameter adjustments, template modifications, and diagnostic analysis across multiple files simultaneously.

5. Refactoring was low-risk

The CLI unification (merging 4 models into 2, 4 handlers into 2, updating 8+ files) was completed in a single session with zero test regressions. AI's ability to track cross-file dependencies reduced refactoring risk.

## 5.2 What Could Be More Efficient

1. Context window management is the biggest bottleneck

Complex tasks frequently exhausted the context window mid-operation, requiring session continuations. Each continuation loses nuance from the original conversation.

Break large tasks into smaller, self-contained units

Provide explicit context summaries at session start

Avoid "stream of consciousness" interactions that consume context on exploration

2. Domain expertise cannot be outsourced to AI

Claude could generate syntactically correct OpenFOAM configurations but could not validate whether turbulence model choices, mesh quality thresholds, or force coefficient conventions were physically appropriate.

Choosing simpleFoam + MRF over pimpleFoam + AMI

Recognizing that AMI weight degradation was a fundamental limitation

Identifying that liftDir/pitchAxis were swapped and AoA decomposed into the wrong plane

Comparing force coefficient output against SimFlow reference data to detect discrepancies

Understanding that AI-generated configs can be syntactically valid but physically meaningless

3. Upfront planning saves more than it costs

The CLI unification was executed efficiently because a detailed plan was reviewed and approved first. Earlier features that skipped planning required corrections.

4. SSH/remote execution is fragile in AI workflows

Remote Linux testing required explicit instructions about SSH keys, environment sourcing, and stdout capture. Pre-configured CI/CD pipelines would be more reliable.

## 5.3 AI vs. Traditional Development Comparison

| Metric | AI-Assisted | Traditional (Est.) | Ratio |
| --- | --- | --- | --- |
| Calendar time | 10 days | 6-8 weeks | 4-6x faster |
| Active coding sessions | ~7 sessions | ~30 sessions | 4x fewer |
| Lines of code produced | 7,937 | 7,937 | Same output |
| Test coverage | 77.2% | 40-60% (typical) | Higher |
| Refactoring confidence | High | Moderate | Better |
| Documentation | Comprehensive | Often deferred | Better |
| Cross-file consistency | High | Variable | Better |
| Domain knowledge required | Same | Same | No change |
| Debugging novel issues | Moderate | High | Worse for AI |
| Architecture decisions | Human-driven | Human-driven | No change |

Key finding: AI assistance compressed approximately 6-8 weeks of solo developer effort into 10 calendar days. The acceleration was most dramatic for:

Boilerplate generation (models, handlers, DI wiring) — 10x faster

Test writing — 5x faster

Refactoring across multiple files — 5x faster

Documentation — 3x faster

The acceleration was minimal for:

Debugging physics/simulation failures (AMI instability) — similar time

Architecture decisions — similar time

Linux environment configuration — similar time

# 6. AI Efficiency Analysis

## 6.1 Useful vs. Wasteful Usage

Based on the development history, approximately 70-75% of AI compute was productive (directly contributed to shipped code), while 25-30% was exploratory or reworked:

| Category | Estimated Share | Examples |
| --- | --- | --- |
| Productive | 70-75% | Core services, templates, tests, refactoring |
| Exploratory (valuable) | 10-15% | AMI debugging (proved unfeasible — valuable finding) |
| Reworked | 10-15% | Features built then redesigned (CLI flags, handler structure) |
| Context overhead | ~5% | Session restarts, re-explaining context after compaction |

## 6.2 Recommendations for More Efficient AI Use

For the end-user:

Write a project brief before starting. A 1-page document describing architecture, constraints, and non-negotiable requirements would have prevented at least 2 significant rework cycles.

Use plan mode for every multi-file change. The CLI unification succeeded because it was planned first. Earlier features that skipped planning required corrections.

Keep sessions focused. One task per session with clear success criteria. Avoid mixing exploration ("how should we do X?") with implementation ("now build X") in the same context window.

Front-load domain knowledge. When the human provided OpenFOAM expertise upfront, the AI executed flawlessly. When domain decisions were deferred, the AI explored dead ends.

Use MEMORY.md aggressively. The project memory file was invaluable for session continuations but was often updated reactively. Proactive updates after each milestone would improve continuity.

## 6.3 Usage Transparency Recommendations for Anthropic

Current gaps in transparency:

No token/cost visibility during sessions. Users cannot see how many tokens they've consumed, what the cost is, or how close they are to context limits.

Context compaction is opaque. When the context window fills up, older content is silently compressed. Users don't know what was lost or how to recover it.

No session analytics. After a session, there's no dashboard showing: tokens consumed, tools invoked, files modified, time spent thinking vs. executing.

No cost-per-task attribution. Users can't determine whether a specific task consumed $2 or $20 of compute. Task-level cost tracking would enable ROI analysis.

Recommendations:

| Recommendation | Impact | Difficulty |
| --- | --- | --- |
| Real-time token counter in UI | Users can self-regulate usage | Low |
| Context fullness indicator | Prevents surprise session breaks | Low |
| Post-session analytics dashboard | Enables usage optimization | Medium |
| Cost-per-task breakdown | Enables ROI analysis | Medium |
| Compaction notification with summary | Improves session continuity | Medium |
| Usage trend reports (weekly/monthly) | Organizational planning | Medium |
| "Estimated remaining capacity" indicator | Better task scoping | High |
| Automatic session checkpointing | Recovery from context overflow | High |

# 7. Project Metrics Summary

## Codebase Health

| Metric | Value | Assessment |
| --- | --- | --- |
| Production LOC | 4,479 | Lean for feature scope |
| Test LOC | 3,458 | Strong investment |
| Test/Prod Ratio | 77.2% | Above industry average |
| Passing Tests | 142 | Zero failures |
| Template Files | 41 | Comprehensive OpenFOAM coverage |
| GitHub Issues | 16 total (10 closed) | Well-tracked |
| Build Status | Clean | Zero warnings |

## Development Velocity

| Metric | Value |
| --- | --- |
| Avg commits/active day | 11.0 |
| Peak day (Feb 16) | 30 commits |
| Lines per active day | 1,134 |
| Tests per active day | 20.3 |
| Issues closed per active day | 1.4 |

# 8. Development Cost Analysis

## 8.1 AI-Assisted Development Costs

Claude Code is subscription-based ($100/month for the Pro plan used in this project). Cost estimation below uses the 10-day active development window.

| Cost Category | Amount | Notes |
| --- | --- | --- |
| Claude Code subscription | $100/month | Pro plan, flat rate |
| Prorated to project (10 days) | ~$33 | 10/30 of monthly cost |
| Linux workstation (existing) | $0 | Already owned |
| OpenFOAM / gmsh licenses | $0 | Open-source software |
| Total AI-assisted cost | ~$33 |  |

Cost per deliverable:

| Metric | Value |
| --- | --- |
| Cost per line of C# code | $0.004 |
| Cost per test | $0.23 |
| Cost per commit | $0.42 |
| Cost per GitHub issue resolved | $3.30 |

## 8.2 Traditional Development Cost Estimate

For an equivalent scope (CLI tool with 8 command handlers, 7 services, 41 templates, 142 tests, full documentation) developed by a solo developer without AI assistance:

| Cost Category | Amount | Assumptions |
| --- | --- | --- |
| Developer time (6-8 weeks) | $15,000 - $24,000 | Mid-level .NET dev, $75-100/hr |
| OpenFOAM consulting | $2,000 - $5,000 | CFD domain review, template validation |
| Testing / QA | $2,000 - $3,000 | Manual testing, CI/CD setup |
| Total traditional cost | $19,000 - $32,000 |  |

## 8.3 Rate Limiting Impact (Hidden Cost of the Pro Plan)

The Pro plan ($100/month) imposes usage rate limits that throttle throughput during intensive coding sessions. When the limit is hit, the engineer must wait for it to reset before continuing. This idle time represents a significant hidden cost:

| Factor | Observed Impact |
| --- | --- |
| Rate limit hits during project | ~8-12 occurrences |
| Average wait time per reset | ~15-30 minutes |
| Total idle time from rate limits | ~3-5 hours over 10 days |
| Context window exhaustions | ~4-5 session continuations |
| Context lost per continuation | Partial — requires re-explanation |

The rate limiting effectively converts AI compute savings into engineer idle time. During peak development days (Feb 16: 30 commits, Feb 24: 15 commits), rate limits were hit multiple times, forcing the engineer to context-switch or simply wait. This idle time is economically equivalent to ~$300-$500 of wasted engineer hours.

## 8.4 Plan Tier Comparison

Anthropic offers multiple Claude Code subscription tiers. The table below estimates how the project timeline and cost would change with higher-tier plans:

| Plan | Monthly Cost | Rate Limits | Est. Duration | Est. Total Cost |
| --- | --- | --- | --- | --- |
| Pro (actual) | $100 | Standard | 10 days (7 active) | ~$2,033 |
| Max (5x) | $200 | 5x Pro | ~7 days (5 active) | ~$2,147 |
| Max (20x) | $100* | 20x Pro | ~5-6 days (4 active) | ~$2,053 |

* Max 20x pricing at time of project was $100/month during promotional period.

Key insight: The incremental cost of a higher-tier plan ($100-$200/month) is trivial compared to the engineer idle time it eliminates. At $100/hr, saving just 2 hours of rate-limit idle time pays for the entire plan upgrade.

Projected timeline with unlimited access: If rate limits and context window exhaustions were eliminated entirely, active development days could compress from 7 to 4-5 (30-40% reduction). Estimated project completion: 5-6 calendar days instead of 10.

## 8.5 Cost Comparison

| Metric | AI-Assisted | Traditional | Savings |
| --- | --- | --- | --- |
| Direct cost | $33 | $19K-$32K | 99.8% |
| Calendar time | 10 days | 6-8 weeks | 4-6x faster |
| Engineer hours | ~20 hrs | 150-240 hrs | 7-12x fewer |
| Cost per LOC | $0.004 | $2.40-$4.03 | 600-1000x less |
| Rate limit idle time | ~3-5 hrs | N/A | Hidden cost |

Important caveats:

The $33 figure understates the human cost. The engineer spent approximately 20 hours providing direction, reviewing output, debugging physics, and validating results. At $100/hr, that adds ~$2,000 of human time, bringing the true AI-assisted cost to approximately $2,033 — still a 90-94% savings over traditional development.

Rate limit idle time adds ~$300-$500 of hidden cost. When the engineer is blocked waiting for rate limits to reset, that time is economically unproductive. A Max plan eliminates most of this waste for an incremental $100/month.

AI-assisted development requires an experienced engineer. The cost savings assume the human has both software architecture expertise and CFD domain knowledge. Without domain expertise, the AI would produce syntactically correct but physically invalid simulations.

Subscription cost is amortized. The $100/month covers all projects for the month. If the developer uses Claude Code for multiple projects, the per-project cost drops further.

## 8.6 ROI Summary

| Scenario | Total Cost | Time to Deliver | ROI vs. Traditional |
| --- | --- | --- | --- |
| AI-assisted — Pro (actual) | ~$2,033 | 10 days | Baseline |
| AI-assisted — Max (projected) | ~$2,150 | 5-6 days | 5% more, 40-50% faster |
| Traditional (solo dev) | ~$25,500 | 7 weeks | — |
| Savings (Pro vs. Trad.) | ~$23,467 | ~39 days | ~12x cost reduction |
| Savings (Max vs. Trad.) | ~$23,350 | ~43 days | ~12x cost, 7-10x faster |

The return on investment is driven primarily by the reduction in billable engineering hours. The AI subscription cost ($33-$67) is negligible compared to the human time savings. Upgrading to the Max plan adds minimal cost while significantly compressing the timeline.

This document was generated on February 25, 2026 as part of the FoamScript project development review.
AI assistance provided by Anthropic Claude (Sonnet 4.5, Sonnet 4.6, Opus 4.6) via Claude Code.